## Slide 1: Closing Your Transaction: Guide to a Successful RAD Closing for Public Housing Conversions
RAD 2020 Awardee Virtual Training​​​
Day Five| June 24, 2020​​​
Presenter: Bev Rudman, Director of Closing & Post-Closing, Office of Recapitalization

## Slide 2: Topics for Today
Start early - before RCC
Know the parties
Know the process
Know your post-closing responsibilities

## Slide 3: Start Early-Ownership Entity
    Ownership and control requirements in RAD Notice
    Check that information you entered on RAD Resource Desk is correct
    For all FHA-RAD and for all PBRA--Submit required APPS/2530 submissions and AFHMP to your local MF Field Office

## Slide 4: Start Early-Operations & Mgmt
    Identify experienced management agent
    Get staff and systems ready
    Understand Section 8 reporting requirements
    Determine number of HAP contracts
    PBV: If needed, identify a third party to perform inspections and rent adjustments
    Review waitlist policies and admission rences

## Slide 5: Start Early-Assemble Closing Team
  Main internal contact for RAD closing
  Determine if using external consultants
  Obtain counsel with RAD experience
  Review title--avoid surprises!
  Review the PBV or PBRA Closing Checklists and contracts/forms found on www.radresource.net.

## Slide 6: Start Early-Financing
    Lenders and investors should understand RAD requirements, especially subordination to Use Agreement
    Funding in closing year– review the Initial Year Funding Tool
    Existing Mixed Finance conversions
    Know your deadlines

## Slide 7: Start Early-Residents
    Establish and maintain communication with existing residents
    Understand required communications
    Understand right to return
    Communicate!!

## Slide 8: Start Early—The Money
Review your RAD CHAP Award CAREFULLY
    Check the unit mix and rents
    Check the utility allowances
    Check for potential rent flexibilities in the
      RAD CHAP Amendment & Rent Flexibility guide
One chance to convert funds for the project at closing through Sources and Uses

## Slide 9: Key Players

## Slide 10: RAD Closing Coordinator
Main point of contact after RCC is issued
Reviews and approves various documents
Reviews RCC amendments and extension requests
Ensures all RCC Special Conditions are cleared prior to closing
Establishes logistics for sending out notarized documents
Notifies SAC when RAD closing occurs
Coordinates with HUD HQ on initial year funding
KEEPS ALL PARTIES MOVING TOWARDS CLOSING

## Slide 11: HUD Field Counsel
Reviews documents on the checklist
Advises on legal issues
Determines whether certain requirements are met
Provides legal approval to move to closing

## Slide 12: More Folks At HUD
Transaction Manager, Office of Recap
PIH Field Office
Multifamily Field Office
FHEO

## Slide 13: Start the Closing Process
  Follow PBV or PBRA Closing Checklist
  Submit DRAFT documents for HUD to review – nothing is executed at this stage
  Best practice - Submit draft package within 2 weeks of RCC issuance
  Package should be submitted to HUD no later than 2 months following RCC issuance

## Slide 14: Get to the Finish Line
  Communicate any deadlines
  RAD Closing Coordinator completes final program review
  HUD Counsel completes final legal review
  PIH completes approval process
  Leave time for notarized signatures and moving PAPER documents
  Year-End Closing Requirements

## Slide 15: Post-Closing
Immediately following recording, email to RAD Closing Coordinator
  Recorded Release of DOT
  Recorded RAD Use Agreement
  Fully executed HAP Contract(s)
Final Closing Dockets
  Upload on the Resource Desk-final executed and recorded documents of anything reviewed by HUD during closing

## Slide 16: Completion Certifications
  When New Construction or Rehab:
    3rd Party Certification that RAD Scope of Work is complete
    Final Sources and Uses
    Resident information to ensure right to return is upheld
  When no Scope of Work in the RCC:
    Due within 10 days of HAP effective date
    Provide certification of IDRR deposit
    Resident information to ensure right to return is upheld
    Section 3 submission

## Slide 17: Post-Closing Changes or Problems
RAD Resource Desk transaction page for Post-Closing Processing
  If RAD Scope of Work is not complete, use the RAD Resource Desk page
  After RAD Scope of Work is complete AND completion certification is accepted, go to assigned Account Executive (PBRA & FHA-insured PBV) or to PIH (PBV)

## Slide 18: Good Luck
You’ve got this!

## Slide 19: Next Session
Post-Closing: Operationalizing the Conversion | Moderated Panel
Topics covered include life after closing, the new day-to-day normal, and next steps for your PHA.
Yvette Viviani, HUD Office of Multifamily Housing Programs
Nick Bilka, HUD Office of Voucher Programs
Moderator: Will Lavy